TERRANEX

Phased Delivery Roadmap

خطة المراحل والإصدارات المقفولة

Each phase is a locked, deployable release — June 2026

# Roadmap Principles

Each phase in this roadmap represents a complete, working release. A phase is locked only when:

- All listed work items are implemented and tested

- The full quality gate passes: npm run typecheck && npm run lint && npm run test && npm run build

- Arabic RTL layout is verified on all affected screens

- No legacy data is corrupted or lost

- The phase produces a deployable, standalone product increment

Current Active Phase

Phase 1 — Traceability Completion and Local File Uploads

Status: In Progress

Foundation phases (0-1) must be completed before sector deepening (5-7)

Supabase migration deferred to Phase 9 — do not add backend before Phase 8 is stable

# Phase 0 — Foundation Inspection & Planning

Phase 0 Summary

Type: Planning Only — No runtime code changes

Goal: Map existing stores, features, and domain types against the full product roadmap

Output: A focused implementation plan that becomes the Phase 1 branch boundary

## Delivered Capabilities

- Complete domain type system (src/core/types/domain.ts) with all 15 entity interfaces

- TanStack Router setup with 14 routes covering all application screens

- Local storage store factory with typed get/set/subscribe/migrate interface

- Profitability engine computing project P&L and sector/global roll-ups

- Deletion guards preventing orphaned entity deletion

- Versioned migration system for localStorage schema evolution

- Arabic-first RTL interface with typed i18n key system

- Settlement workflow with partial payments, reversals, and obligation status management

- ZIP backup export and archive restore foundation

- Full test suite for settlements, profitability, transactions, deletion, and migrations

- Architecture Decision Records (ADR-001 through ADR-010) documenting all key decisions

# Phase 1 — Traceability Completion & Local File Uploads

Phase 1 Summary

Status: Current active phase

Goal: Complete local-first document workflows and make every new financial record traceable

Priority: HIGH — This phase closes critical gaps in document proof and record linkage

## Work Items

### 1.1 Transaction Reference Validation

- Strengthen transaction validation to reject records with missing project_id

- Validate linked project, partner, and document IDs exist before saving

- Reject invalid cross-project linkages (asset from project A linked to transaction in project B)

- Require project linkage for all new documents

### 1.2 Local File Upload via IndexedDB

- Implement local file upload storing binaries in IndexedDB (not base64 in localStorage)

- Add MIME type validation (allowed: PDF, JPEG, PNG, DOCX)

- Add file size validation (max 10 MB per file)

- Add file preview in-browser (PDF viewer, image display)

- Add file download from IndexedDB

- Add file archive (soft-delete) and safe permanent delete

### 1.3 ZIP Backup Enhancement

- Include document binaries (from IndexedDB) in ZIP backup export

- Validate archive integrity before overwriting local data on restore

- Show restore preview: record counts, document file list, schema version

### 1.4 Regression Tests

- Add tests for document storage, file validation, transaction reference integrity

- Add tests for archive backup with binaries and restore validation

## Phase 1 Locked Release Criteria

- All documents link to their parent project, asset, or transaction

- File binaries stored in IndexedDB — no base64 blobs in localStorage

- ZIP backup includes binaries and passes integrity validation

- All new Phase 1 tests pass

- Full quality gate passes on clean npm ci

# Phase 2 — Obligations, Settlements & Cash Workflow

Phase 2 Summary

Goal: Complete the receivable and payable lifecycle with full settlement support

Dependency: Phase 1 must be locked before starting Phase 2

Outcome: Finance team can manage the full payables/receivables cycle with aging reports

## Work Items

- Trace all obligations to source records (transactions, contracts)

- Support settlement allocation across multiple obligations from one payment

- Support partial settlements with remaining balance recalculation

- Attach receipts and payment vouchers to settlements

- Add payment method field (cash, bank transfer, cheque, mobile transfer)

- Add bank/cash account tracking per settlement

- Add controlled settlement reversals with mandatory reason

- Add dispute workflow: mark as disputed, add dispute reason, resolve

- Add write-off workflow with write-off reason and write-off date

- Add aging groups (0-30, 31-60, 61-90, 90+ days overdue)

- Add party statement: full obligation and settlement history per partner

- Add tests for all new workflows

# Phase 3 — Reports & Print Templates

Phase 3 Summary

Goal: Add management reporting and official printable outputs

Dependency: Phase 2 must be locked before starting Phase 3

Outcome: Management can generate and print official Arabic/English financial reports

## Work Items

- Report query contracts independent from UI pages (pure data functions)

- Shared filter system: date range, sector, project, partner, asset, status, category, currency

- Executive summary report (company-level KPIs for a selected period)

- Project P&L report (income, expense, gross profit, partner splits)

- Sector comparison report (performance across real estate / agriculture / livestock)

- General ledger report (all transactions with references)

- Receivables aging report

- Payables aging report

- Asset register report

- Partner statement report

- Export formats: CSV, Excel (xlsx), PDF, print preview

- Company identity fields: name, logo, address, tax number

- Document numbering series (invoice numbers, contract numbers)

- Arabic, English, and bilingual print templates

- All report functions covered by unit tests

# Phase 4 — English Localization & Settings Expansion

Phase 4 Summary

Goal: Make Terranex fully bilingual and configurable

Dependency: Phase 3 must be locked before starting Phase 4

## Work Items

- Complete English translation keys for all pages, forms, validation messages, reports, and templates

- Arabic RTL and English LTR validation on all screens

- Company profile settings: name, logo, address, tax ID, registration number

- Document numbering settings: series prefix, starting number, reset frequency

- Configurable currencies (enable/disable, set exchange rates)

- Configurable payment methods

- Configurable transaction categories

- Configurable units of measurement (for livestock and agriculture)

- Configurable alert thresholds (obligation overdue alerts)

# Phase 5 — Real Estate Deepening

Phase 5 Summary

Goal: Build a complete real estate management workflow

Dependency: Phase 4 must be locked before starting Phase 5

## Work Items

- Property registry with location, parcel number, area, zoning type

- Valuation history tracking (acquisition value, periodic appraisals, current value)

- Development stages (planning, permits, construction, finishing, handover)

- Contractor workflow (contract, progress billing, payments, retention)

- Property documents (title deed, permits, survey certificates, NOCs)

- Basic rental workflow (tenant, lease contract, rent schedule, payment tracking)

- Sales workflow (buyer, sale contract, payment schedule, transfer)

- Real estate profitability report per property and per portfolio

# Phase 6 — Agriculture Deepening

Phase 6 Summary

Goal: Build a complete agricultural operations management workflow

Dependency: Phase 4 must be locked before starting Phase 6

## Work Items

- Farm and plot registry (location, area in feddans/hectares, soil type, irrigation source)

- Season management (planting date, expected harvest date, season status)

- Crop registry (crop type, variety, expected yield per feddan)

- Yield tracking (actual harvest weight per plot vs. expected)

- Operation log (planting, irrigation runs, fertilization, pest control, harvesting dates)

- Agricultural input inventory (seeds, fertilizer, pesticide — purchase, usage, balance)

- Sales management (buyer, quantity sold, price per ton, revenue)

- Seasonal profitability report (total revenue - total costs per season)

# Phase 7 — Livestock Deepening

Phase 7 Summary

Goal: Build a complete livestock herd management workflow

Dependency: Phase 4 must be locked before starting Phase 7

## Work Items

- Herd registry (species, breed, purchase date, purchase price, initial head count)

- Individual animal tracking (tag number, sex, age, weight history)

- Birth event recording (dam, sire, birth date, birth weight, survival)

- Death/mortality recording (cause, date, estimated value loss)

- Health records (diagnosis, treatment, treating vet, cost)

- Vaccination schedule and completion tracking

- Feed inventory (feed type, purchase, daily consumption per herd, total feed cost)

- Feeding cost calculation per head per day

- Herd valuation (head count × estimated value per head at current weight)

- Profitability by herd: total sales - (purchase cost + cumulative feed + medical)

# Phase 8 — Daily Operations Improvements

Phase 8 Summary

Goal: Add operational efficiency features for daily use

Dependency: Phases 5, 6, 7 may run in parallel; Phase 8 begins after all three are locked

## Work Items

- Global search (projects, assets, partners, transactions, documents)

- In-app notifications (overdue obligations, expiring documents, pending tasks)

- Task management (assign tasks to users, set due dates, mark complete)

- Saved report filter presets

- Staged import wizard (CSV/Excel preview, row validation, explicit error reporting)

- Bulk actions (bulk categorize, bulk assign to project, bulk export)

- Recurring transaction templates (monthly rent, quarterly fees)

- Local audit event log (who changed what, when)

- Data integrity checks dashboard (orphaned records, zero-amount transactions)

- Dashboard charts using Recharts (sector performance, obligation aging bar chart)

# Phase 9 — Supabase Migration & Multi-User Platform

Phase 9 Summary

Goal: Migrate from localStorage to Supabase and enable multi-user access

Dependency: ALL previous phases must be locked and stable

CRITICAL: Do not begin this phase while the product model is still changing

## Pre-Migration Checklist

- Document handling, ZIP backup, and restore are stable

- Full obligation lifecycle (partial, disputed, written-off) is tested and stable

- Reports and print templates are finalized

- Localization (Arabic + English) is complete

- Settings (company, numbering, currencies) are complete

- All sector workflows (real estate, agriculture, livestock) are stable

- All local migrations have run and localStorage structure is final

## Migration Work Items

- Provision Supabase project with RLS enabled by company_id (multi-company ready)

- Create all database tables matching the domain.ts type definitions

- Create v_project_profitability view for server-side P&L computation

- Implement data migration script from localStorage to Supabase

- Migrate document binaries from IndexedDB to Supabase Storage

- Replace all localStorage reads/writes with Supabase queries (TanStack Query)

- Add user authentication (Supabase Auth)

- Add role-based access control (admin, manager, viewer)

- Add real-time subscriptions for collaborative editing

- Performance testing with production data volume

# Phase Summary Reference

| Phase | Name | Status / Dependency |
| --- | --- | --- |
| 0 | Foundation Inspection & Planning | COMPLETED |
| 1 | Traceability Completion & File Uploads | IN PROGRESS (current) |
| 2 | Obligations, Settlements & Cash Workflow | Requires Phase 1 locked |
| 3 | Reports & Print Templates | Requires Phase 2 locked |
| 4 | English Localization & Settings Expansion | Requires Phase 3 locked |
| 5 | Real Estate Deepening | Requires Phase 4 locked |
| 6 | Agriculture Deepening | Requires Phase 4 locked |
| 7 | Livestock Deepening | Requires Phase 4 locked |
| 8 | Daily Operations Improvements | Requires Phases 5, 6, 7 locked |
| 9 | Supabase Migration & Multi-User Platform | Requires Phase 8 locked |